# Knowledge Assessment

Matching

Match the term in column 1 to its description in column 2.

| Column 1 | Column 2 |
| --- | --- |
| 1. actual cost | c. the cost that has been incurred so far |
| 2. baseline | g. a collection of key values in the project schedule |
| 3. sponsor | b. the individual or organization that provides financial support and supports the project team |
| 4. variance | j. a deviation from the schedule or budget established |
| 5. % work complete | h. the amount of work that has been completed in relation to the planned work value |
| 6. current cost | i. the sum of the actual and remaining cost values |
| 7. actuals | f. project work completed and recorded in a Microsoft Project file |
| 8. progress bar | d. in the Gantt Chart view, shows how much of the task has been completed |
| 9. tracking | a. the collecting, entering, and analyzing of actual project performance data |
| 10. baseline cost | e. the total planned cost of the project when the baseline was saved |

True / False.

| T | F | 1. You can save up to 11 different baselines for a single project schedule. |
| --- | --- | --- |
| T | F | 2. You must provide Microsoft Project a remaining duration value for it to calculate a percentage complete. |
| T | F | 3. A check mark in the Indicators column for a task means that the task is on schedule. |
| T | F | 4. You should save a project baseline when you have developed the project schedule as fully as possible. |
| T | F | 5. Planning refers to the collecting, entering, and analyzing of actual project performance data. |
| T | F | 6. If you reschedule an in‐progress task, the delay is shown as a split on the Gantt chart. |
| T | F | 7. The only true indicator of project health is whether or not the project is on schedule. |
| T | F | 8. The Project Statistics dialog box pinpoints the point of cost variance in a project schedule. |
| T | F | 9. You can only enter completion percentages for a task in multiples of 10. |
| T | F | 10. The remaining cost is the difference between the current cost and the actual cost. |